| ELAN deliverable no. | 3.1 - D1 |
| --- | --- |
| Date / Version | 25 October 2010 / Final |
| Dissemination level | CO |
| Work Package | WP 3 |
| Author(s) | Andrej Piltaver |
| Co-author(s) |  |
| File Name | 3.1 - D1 - Implementation status report on congestion charging scheme Ljubljana.doc |

Keywords

|  | General |  |  |  | Work package links |
| --- | --- | --- | --- | --- | --- |
| x | CIVITAS |  |  |  | WP1 Alternative fuels & clean vehicles |  | WP7 Energy-efficient freight logistics |
| x | ELAN Project |  |  |  | WP2 Collective transport & intermodal integration |  | WP8 Transport telematics |
|  |  |  |  | x | WP3 Demand management |  | WP9 Project coordination |
|  |  |  |  | x | WP4 Influencing travel behaviour |  | WP10 Project management |
|  |  |  |  | x | WP5 Safety, security & health | x | WP11 Research and Technological Development |
|  |  |  |  | x | WP6 Innovative mobility services | x | WP12 Impact and process evaluation |
|  |  |  |  |  |  | x | WP13 Dissemination, citizens’ engagement, training and knowledge transfer |

Document history

| Date | Person | Action | Status | Circulation |
| --- | --- | --- | --- | --- |
| 19 Oct.2010 | Andrej Piltaver | Preparation of 1st draft | submitted | P, SDM |
| 21 Oct. 2010 | Andrej Piltaver | Preparation of 2nd draft | Draft upgraded | P, PC |
| 25 Oct. 2010 | Andrej Piltaver | Preparation of final version | Final | PM,PC |

CONTENT

The start								4

Relevant stakeholders					4

Communication strategy					4

First citizen dialogue event				4

Second citizen dialogue event				5

New mobility on the move					7

Further steps							7

Overview of implemented and

planned tasks and activities

(from the latest report

2nd ppr M3.1 LJU)						8

Appendix 1, Relevant stakeholders

at local, regional and national level				9

The start

The activities of  WP3.1, Implementation of a sustainable congestion charging scheme  started with delay for several reasons. From January 2010 however, the situation has improved considerably.

# Relevant stakeholders

The identification of relevant stakeholders was the first step of the measure implementation and was finished in june 29th 2009 (3.1 M1). Wide range of different organisations was included. No institutional organisation on regional level was included because Slovenia have no institutional and legal regions defined yet. That makes any item, which could be successfully managed within the region only very difficult to handle. This is particulary the case for traffic, where common approach of cities and adjacent regions is crucial for good solutions.

# Communication strategy

The communication strategy (3.1 WD7) as the next step of the measure was adopted in march 1th 2010. It  followed the communication strategy of the entire project. In this strategy most important focus groups were identified and the arguments for the implementation of congestion charging scheme were prepared.

# First citizen dialogue event

The first citizen dialogue event (3.1 M4a) was organised as the meeting in a City Hall in april 21th 2010. The aim of this meeting was to present widest possible scope of different aspects of congestion charging, good and bad experiences of EU cities as well as technical solutions available and currently used for its implementation. After introductory words of Zoran Janković, the mayor of Ljubljana, Vojmir Drašler from the Ministry for traffic explained legal and formal legislative aspects for congestion charge. Boštjan Cerkvenik from Energis institute has presented the analysis of air emission data for Ljubljana. Analysis of air pollution was presented and commented by the head of the department for the Environment of the City of Ljubljana. Thorough analysis in a form of a report on urban road pricing experiences from other places (3.1 WD1, prepared in November 6th by the ML) was presented and discussed shortly after. Martin Pečar from Telargo, which is the project partner in CE project has shown possible technical solutions for the charging and Matjaž Uršič from FDV, University of Ljubljana, also the partner in the CE project, has dealt with the problematics of public involvement and decision making. The mayor Zoran Janković expressed clearly his interest for the implementation of congestion charge, but he was not decisively for it. But he stated clearly his opinion: several complementary measures ought to be fulfilled well before the congestion charge implementation.

# Second citizen dialogue event

The base for the second citizen dialogue event (3.1 M4b) was the preparation of an exhibition named “Spet ta gneča” (That congestion again!). The idea for an exhibition was proposed and used instead of using “usual” approach doing another meeting or workshop. It is more effective in spreading the message and it can circle around. The texts were prepared by the ML in cooperation with the partners on WP3.1. Special attention was put in graphical design to support the written content.

The exhibition took place at the city hall atrium from september 15th to September 23rd and was the main part of the open ceremony to the European mobility week 2010.

The exposition in the atrium of a City hall of Ljubljana, September 15th to 23rd 2010.

Eight selfstanding penguins (1 x 2 m) present the problems and possible solutions to congestion, air pollution and speak for sustainable mobility and more balanced car use to be the only way of avoiding daily problems and improving the quality of living in the city center. The second citizen dialogue event itself is being prepared as the campaign which will go around the local communities of the City of Ljubljana, promoting the idea of congestion charge among different other measures toward switching to sustainable mobility as well as promoting other related measures of the CE project. The campaign is planned to start after local elections in november this year.

1.			2.			3.			4.

The content of posters:

The first (introductory) poster mentions the genesis of traffic problems in Ljubljana from the past to the present state, the second deals with what the congrestion charge is, the third explains which problems could be solved by the congestion charge and the fourth how the congestion charging system works.

5.			6.			7.			  8.

The fifth poster shortly mentions congestion charge experiences across EU cities, the sixth deals with proven benefits from CC practice in EU, the seventh is questioning the audience, where are we going to in Ljubljana and the eight one, the last, gives an advice how to start thinking about new daily mobility planning.

# New mobility on the move

Several activities and successful events within CE measures and beyond within big mayor projects have brought a considerable breakthrough with clearly visible positive effects, widely recognised among people of Ljubljana. The popularity gained was proven undoubtedly at local elections at the beginning of October this year, where mayor Zoran Jankovič and his party gained majority of votes.

# Further steps

Within the measure several important documents and activities are planned in the next periode, namely the Study on possible new measures for traffic regulation considering different possibilities of congestion charging scheme (3.1 WD2), which is in preparation and Formal agreement on a congestion charging scheme for the Ljubljana region (3.1 M2). Within other activities, which can substantially facilitate the negotiations toward Formal agreement on a congestion charging scheme in future is the preparation of the Action plan for lowering the PM10 exceedances in Ljubljana, which should be prepared within next periode.

At the occasion oft the event named „Parliamentary sitting of Civitas Council“ in the City hall, at september   2010, Zoran Janković, mayor of Ljubljana, explainig his point of view concerning traffic regulation in Ljubljana few days before he won on local elections.

# Overview of implemented and planned tasks and activities (from the latest report – 2nd ppr M3.1 LJU)

| No. of M/ WD/ D | Name of M/ WD/ D | Delivery date from DoW | Achieved/ Delivered (Yes/No) | Actual/ Forecast achievement/ delivery date | Comments |
| --- | --- | --- | --- | --- | --- |
| 3.1–WD1 | Report on urban road pricing experiences from other places | 15.09.09 | Y | 06.11.09 |  |
| 3.1-WD2 | Study on possible new measures for traffic regulation considering diferent possibilities of congestion charging | 16.07.10 | N | 30.11.2010 | In preparation |
| 3.1-WD3 | Proposal for technical solutions for the implementation congestion charging schemes | 15.09.11 | N | 15.9.2011 |  |
| 3.1-WD4 | Selection and presentation of the most appropriate technical solution for the implementation | 14.11.11 | N | 14.11.2011 |  |
| 3.1-M1 | Relevant stakeholders at local, regional and national level identified | 16.05.09 | Y | 29.06.09 |  |
| 3.1-M2 | Formal agreement on a congestion charging scheme for the Ljubljana region between relevant decision makers from all levels reached | 15.09.10 | N | 15.3.11 | Delay in citizen dialogue events, after local elections in october 2010 |
| 3.1 – D1 | Implementation status report on formal agreement on a congestion charging scheme for the Ljubljana region between relevant decision makers from all levels | 15.9.10 | N | 15.3.11 | Related to 3.1-M2 |
| 3.1-WD5 | Proposal for final congestion charging scheme prepared | 16.05.11 | N | 15.10.11 |  |
| 3.1-M3 | New traffic management and routing scheme ready for introduction | 14.01.12 | N | 14.01.12 |  |
| 3.1-WD6 | Process evaluation of the scheme development | 15.03.12 | N | 15.3.12 |  |
| 3.1-WD7 | Communication strategy | 16.05.09 | Y | 01.03.10 |  |
| 3.1-WD8a 3.1-WD8b | Survey on public opinion | 15.09.10, 15.09.11 | N N | 15.1.11 15.11.11 | 8a after the second citizen dialogue event, (b after the 3.1 WD5 |
| 3.1-M4a 3.1-M4b 3.1-M4c 3.1-M4d | Citizen dialogue events | 15.09.09, 15.03.10, 15.11.10, 15.09.11 | Y N N N | 30.04.10? 30.11.10 15.6.11 30.11.11 | Second citizen dialogue event is being prepared, it will be activated after the local elections. Third and fourth citizen dialogue events are related to 3.1 M2 and 3.1 WD5. |

## Government of Republic of Slovenia

Prime minister Borut Pahor

Office of the prime minister

Gregorčičeva 20, 25; 1000 Ljubljana

Phone:+386 1 4781000

Fax:+386 1 4781607

e-mail: gp.kpv@gov.si

website: www.kpv.gov.si

Minister of Transport dr. Patrick Vlačič

Ministry of Transport

Langusova ulica 4, 1535 Ljubljana

Phone:+386 1 4788000
Fax:+386 1 4788139

e-mail: gp.mzp@gov.si

website: www.mzp.gov.si/en/

Minister of the Environment and Spatial

Planning Rok Žarnič

Ministry of the Environment and Spatial Planning

Dunajska cesta 48, 1000 Ljubljana

Phone:+386 1 4787400

Fax:+386 1 4787422

e-mail: gp.mop@gov.si

website: www.mop.gov.si/en/

Minister of the Interior Katarina Kresal

Ministry of the Interior

Štefanova 2, 1000 Ljubljana

Phone:+386 1 4284000

Fax:  +386 1 251 43 30

E-mail: gp.mnz@gov.si

Website: www.mnz.gov.si/en/

## Relevant ministries of RS

Ministry of Transport of the Republic of Slovenija

Langusova 4, SI-1000 Ljubljana, Slovenia

Phone: +386 1  478 80 00, Fax: +386 1 478 81 39

E-mail: gp.mzp(at)gov.si

Transport Directorate, Director-General: Ljubo Zajc

Phone: +386 1 478 82 72 , Fax: +386 1 478 81 41

E-mail: ljubo.zajc(at)gov.si

Roads Directorate

Acting Director-General: Peter Gašperšič, Ph.D.

Phone: +386 1 478 81 72

Fax: +386 1 478 81 48

E-mail: peter.gaspersic@gov.si

Ministry of the Environment and Spatial Planning

address: Dunajska cesta 48, 1000 Ljubljana

phone: +386 1 478 74 00

fax: +386 1 478 74 22

e-mail: gp.mop@gov.si

website: www.mop.gov.si/en/

Ministry of the Interior POLICE

1501 Ljubljana, Stefanova 2

Phone:+386 1 428 40 00

Telefax:+386 1 428 47 33

E-mail: gp.policija@policija.si

Police directorate Ljubljana

Prešernova cesta 18, 1001 LJUBLJANA,

Phone: 01 361 02 00

Fax: 01 232 79 88

E-mail: pulj@policija.si

Web site: http://www.policija.si

Representative for Public Relations:
E-mail: Vinko Stojnsek

The area of the Ljubljana Police Directorate lies in the central part of the country and comprises 3,807 square kilometres, which is 18.8% of the entire Slovenian territory. The Police Directorate includes 21 police stations. Its area is varied and also includes protecting 75 km of border with Croatia. The Ljubljana Police Directorate employs 1,380 workers, a good sixth of all police employees, from which 1191 are policeman and 189 are civilians.

The top of the hierarchical structure of the Police Directorate is its Director, expert support is given by the Director's office, while the Uniformed police office performs a monitoring function. The Directorate also includes Criminal investigation police, an Operation and communication centre (telephone number 113) and Logistics division.

To perform tasks in the area, there are 17 police stations and 5 police divisions. Within certain police stations, there are also 9 police offices.

## City of Ljubljana

The City of Ljubljana

Mestni trg 1, 1000 Ljubljana

Phone:+386 1 306 10 00

glavna.pisarna@ljubljana.si

The Mayor of the City of Ljubljana Zoran Janković

The mayor may be contacted by e-mail at zoran.jankovic@ljubljana.si

Mayor's cabinet

Mateja Avbelj Valentan

Telefon + 386 (1) 306 12 78

Telefaks: + 386 (1) 306 12 14

E-pošta: kabinet@ljubljana.si

in mateja.valentan@ljubljana.si

The city council

The City Council of the City of Ljubljana (MOL) is the supreme body that determines all matters in the framework of the rights and obligations of MOL. It has 45 members who meet in regular, extraordinary and gala meetings.

The City Council is made up of 45 members – city councillors, who are elected into the city Council on party lists and are the lawmaking body of MOL. The councillors have rights and duties determined by law, Statute, standing orders of the City Council and other acts.

The City Council may set up commissions and boards, which, in the framework of their working area in line with this Statute and the standing orders of the City Council, deal with matters within the competences of the City Council and put to the City Council opinions and proposals.The commissions and boards of the City Council may propose that the City Council adopts decrees and other acts within its competences, other than the budget and excluding the closing of the final budget and other acts for which law or this statute determines that adoption is by the City Council on the proposal of the Mayor. 
Members of commissions and boards are appointed by the City Council from among its own members, but also from among other residents of Ljubljana, but to a maximum of half of the members. The work of working bodies of the City Council is led by a member of the City Council as president. Members of a commission or board may not be members of MOL’s Supervisory Board and may not work in the City Administration.

- Board for finance

- Board for local self-government

- Board for pre-school education and schooling

- Board for sports

- Board for cultural and research activities

- Board for health and social care

- Board for economic activities, tourism and agriculture

- Board for economic public companies and traffic

- Board for spatial management and planning

- Board for managing real estate

- Board for residential policies

- Board for environmental protection

- Board for the protection, rescue and civil defence

Other bodies of MOL are founded on the basis of special state regulations and regulations of MOL, which also determine their competencies. They are appointed by the City Council of MOL.

- MOL council for road safety

- Council for the protection of tenants’ rights

- Editorial board for Ljubljana magazine

- Council for citizens’ safety

The city administration of Ljubljana

The organisation of the City Administration has to be adapted to its mission and tasks and the business processes that run within it. It has to ensure the professional, effective, rational and co-ordinated carrying out of tasks, effective internal supervision over the carrying out of tasks, direction towards the users of its services and effective co-operation of MOL’s bodies with external institutions.

Bodies of the City Administration are established in it as basic organisational units for carrying out the City Administration’s tasks, as well as the Office for Internal Audit for carrying out tasks of internal audit and counselling. The offices are:

Mayor's Cabinet

Office for Development Projects and Investments

Office of Public Purchasing

Office for Legal Affairs

Office for Local Self-Government

Secretariat of the City Administration

Office for the Organisation of work of the City Council

The departments are:

Department for Finance and Bookkeeping

Department for Real Estate

Department for Spatial Management

Department for Environmental Protection

Department for Commercial Activities and Traffic

Department for Pre-School Learning and Education

Department for Culture

Department for Health and Social Security

Department for Sport

Department for Protection, Rescue and Civil Defence

MOL's prosecutory bodies are:

City inspectorate

City traffic wardens

Contact:

MOL City Administration 
Adamič-Lundrovo nabrežje 2

Mr. Vasja Butina, Director

Telephone: +386(0)1 306 13 35 
Fax: +386(1)1 306 11 00 
E-mail: vasja.butina@ljubljana.si

District authorities

MOL has set up seventeen district authorities within its territory, which work with the City Council in the adoption of decisions and the adoption of the suggestions of citizens (residents of those districts) that they forward to competent bodies. They also work on the preparation and implementation of activities on the territory of the districts.

## Regional Development Agency of the Ljubljana Urban Region

Tehnološki park 19, 1000 Ljubljana
Telephone:+386 1 3061902
Fax:+386 1 3061903
E-mail address:lur@ljubljana.si 
Internet address: http://www.rralur.si

Ljubljana Urban Region, the Central-Slovene statistical region, is one of twelve Slovene regions. The basic task of the Regional Development Agency is to connect the 26 municipalities of the region into a harmonious whole. The fundamental idea as the basis of the region will be respect for each individual unit and the intertwining of mutual business and personal relationships. This will lead to a better quality of life for us here and now, as well as for future generations. In addition, the Agency represents a bridge to the regions of the European Union for all the municipalities in the region.

## Communities/ Local Neighbourhoods

Municipality of Kamnik

Glavni trg 24, 1240 Kamnik

mayor Anton Tone Smolnikar

Tel.:+386 1 8318100

Fax:+386 1 8318145

http://www.kamnik.si/

obcina@kamnik.si

Municipality of Domžale

Ljubljanska 69, 1230 Domžale

mayor: Toni Dragar
Tel.:+386 1 7220100

Fax:+386 1 7214231

http://www.domzale.si/

urad.zupana@domzale.si

Municipality of Dol pri Ljubljani

Dol pri Ljubljani 1, 1262 Dol pri Ljubljani

mayor: Primož Zupančič

Tel:+386 1 5303240

Fax:+386 1 5303249

http://www.dol.si/

obcina@dol.si

Municipality of Lukovica
Stari trg 1, 1225 Lukovica
mayor: Matej KOTNIK

Tel.:+386 1 72 96 300
Fax.:+386 1 72 96 313
http: www.lukovica.si

obcina.lukovica@lukovica.si

Municipality of  Moravče
Trg svobobode 4, 1251 Moravče

mayor: Martin Rebolj

Phone:+386 1 72 31 098
Fax:+386 1 72 31 035

http://www.moravce.si/

urad.zupana@moravce.si

Municipality of Litija

Jerebova ulica 14, 1270 Litija

mayor: Franci Rokavec

Phone:+386 1 8963420

Fax:+386 1 8963460

http://www.litija.si/

obcina.litija@litija.si

Municipality of Šmartno pri Litiji
Tomazinova ul. 2, 1275 Šmartno pri Litiji
mayor: Milan Izlakar
Phone:+386 1 8962770
Fax:+386 1 8962773
http://www.smartno-litija.si/

info@smartno-litija.si

Municipality of  Ivančna Gorica

Sokolska ulica 8, 1295 Ivančna Gorica

mayor: Jernej Lampret

Phone:(01) 7812100

Fax:+386 1 1 781 21 20

http://www.ivancna-gorica.si/

obc.ivancna.gorica@siol.net

Municipality of Grosuplje

Taborska cesta 2, 1290 Grosuplje 
mayor: Janez Lesjak

Phone:+386 1 7888750 
Fax:+386 1 7888764 
http://www.grosuplje.si/

obcina-grosuplje@ob.grosuplje.si

Municipality of Dobrepolje

Videm 35, 1312 Videm Dobrepolje,

mayor: Janez Pavlin

Phone:+386 1 7867010;
Fax:+386 1 7807923

http://www.dobrepolje.si/

obcina.dobrepolje@siol.net

Municipality of Velike Lašče

Levstikov trg 1, 1315 Velike Lašče,

mayor: Anton Zakrajšek

Phone:+386 1 7810370

Fax:+386 1 7810365

http://www.velike-lasce.si/

obcina.velike-lasce@siol.net

Municipality of Škofljica

Šmarska cesta 3, 1291 Škofljica,

mayor: Boštjan Rigler

Phone:+386 1 3601600

Fax:+386 1 3601610

http://www.skofljica.si/

obcina@obcina.skofljica.si

Municipality of Ig

Govekarjeva cesta 6, 1292 Ig

mayor:  Janez Cimperman

Phone:+386 1 2802322

Fax:+386 1 2802322

http://www.obcina-ig.si/

obcina-ig@siol.net

Municipality of Brezovica

Tržaška cesta 390, 1351 Brezovica
Mayor: Metod Ropret

Phone: 01 3601770
Fax: 01 3601771
http://www.brezovica.si/

info@brezovica.si

Municipality of Borovnica

Paplerjeva 22, 1353 Borovnica

mayor: Andrej Ocepek

Phone:+386 1 7507460
Fax:+386 1 7507461

http://www.borovnica.si/

zupan@borovnica.si

Municipality of Log-Dragomer

Na Grivi 5, Dragomer, 1358 Log pri Brezovici

mayor: Mladen Sumina

Phone: +386 1 7507700
Fax:+386 1 7507705

http://www.log-dragomer.si/

obcina@log-dragomer.si

Municipality of Logatec

Tržaška cesta 15, 1370 Logatec
mayor: Janez Nagode

Phone:+386 1 7590600 
Fax:+386 1 7590620

http://logatec.si/

obcina.logatec@logatec.si

Municipality of Vrhnika

Tržaška cesta 1, 1360 Vrhnika

mayor: dr. Marjan Rihar 
Telefon: 01 755 54 10
Telefax: 01 750 51 58

http://www.vrhnika.si/

zupan.obcina@vrhnika.si

Municipality of  Horjul

Slovenska cesta 7, 1354 Horjul

mayor: Janko Jazbec

Phone:+386 1 7591120

Fax:+386 1 7591130

http://www.horjul.si/

obcina@horjul.si

Municipality of Dobrova-Polhov Gradec
Stara cesta 13, 1356 Dobrova

mayor: Lovro Mrak

Phone:+386 1 3601800

Fax:+386 1 3601805

http://www.dobrova-polhovgradec.s5.net/

zupan@dobrova-polhovgradec.si

Municipality of Medvode

Cesta komandanta Staneta 12, 1215 Medvode

mayor: Stanislav Žagar

Phone:+386 1 3619510

Fax:+386 1 3611686

http://www.medvode.si/

obcina@medvode.si

Municipality of Vodice

Kopitarjev trg 1, 217 Vodice

mayor: Brane Podboršek

Phone:+386 1 8332610

Fax:+386 1 8332630

http://www.vodice.si

vodice@siol.net

Municipality of Komenda

Zajčeva cesta 23, 1218 Komenda

mayor: Tomaž Drolec

Phone:+386 1 7247400

Fax:+386 1 8341323

http://www.komenda.si/

obcina.komenda@siol.net

Municipality of Mengeš

Slovenska cesta 30, 1234 Mengeš

mayor: Franc Jerič

Phone:+386 1 7237081

Fax:+386 1 7238981

http://www.menges.si/

zupan@menges.si

Municipality of Trzin

Mengeška cesta 22, 1236 Trzin
mayor: Tone Peršak

Phone:+386 1 5644544
Fax:+386 1 5641772

http://www.trzin.si

info@trzin.si

## Utility services

Public holding Ljubljana d.o.o.

Dalmatinova ulica 2, 1000 Ljubljana

Tel: 01 4740800

Fax: 01 474 08 11

email: info@jh-lj.si

Relevant public companies:

Javno podjetje Ljubljanski potniškipromet, d.o.o.

Celovška cesta 160
1000 Ljubljana
Telefon: 01 58 22 460 
Tajništvo: 01 58 22 500
Fax: 01 58 22 550 
E-pošta: mail@lpp.si

Javno podjetje Ljubljanska parkirišča in tržnice, d.o.o.
Kopitarjeva ulica 2, Ljubljana
tel: 01/300 12 00
faks: 01/434 35 64

e-mail: info@lpt.si

## Selected NGO's:

ALCEDO, Zavod za kulturni in trajnostni razvoj, ECO-IUS Pravni center za okolje

ALCEDO Institute for Cultural and Sustainable Development, ECO-IUS Law Center for the Environment

mag. Milada Mirković, direktorica

milada.mirkovic@guest.arnes.si

Topniška 70, 1000Ljubljana

(386-1) 437-1266

Cipra Slovenije - Zavod za varstvo Alp

Cipra Slovenia - International Commission for the Protection of the Alps

dr. Milan Naprudnik, direktor

cipra@gozdis.si

Večna pot 2, 1000 Ljubljana

(386-1) 200-7800

(386-1) 257-3589

Društvo Kololjub

Cyclofun Club

Sebastjan Vehar, predsednik

Polhov Gradec 50, 1355, Polhov Gradec

(386-1) 364-0090

(386-1) 364-0095

(386-41) 742-428

www.ljudmila.org/kololjub

Društvo pooblaščencev za varstvo okolja

Society of Industrial Environmental Managers

Janez Kržan, president

dpvo@siol.net

Šmarješka 6, 8000 Novo mesto

(386-7) 331-3309

www.drustvo-dpvo.si

Društvo učiteljev za proučevanje in varovanje okolja

Teacher' Society for Research and Protection of the Environment

dr. Mirko Bizjak

joze.teran@siol.net

Cesta 1. maja 24, 4000 Kranj

(386-4) 235-0460

(386-4) 235-0460

www.myfreehost.com\duzpivo

Društvo za okolje, družbo, naravo in zdravje

mag. Tomaž Ogrin

Celovška 43, 1000 Ljubljana

(386-1) 432-6170,
(386-1) 477 32 52 (IJS)

(386-1) 432-6170

Eko šola

Sonja Uršič

Šolska 1, 4000 Kranj

(386-4) 231-5080

Ekočlen

ekoclen@avtonomija.org

Ekoda, Zavod za raziskovanje okolja

Ekoda Ljubljana - Institute for Environmental Research

Alenka Burja, direktorica

alenka.burja@guest.arnes.si

Glinškova ploščad 18, 1113 Ljubljana

(386-1) 566-1477

(386-1) 566-1478

(386-41) 943-358

Ekološka Slovenija

Ecological Slovenia

Jožef Jarh, predsednik

jozef.jarh@guest.arnes.si

Vide Pregarčeve 22, 1000 Ljubljana

(386-1) 524-2464

(386-31) 517-169

Ekološko društvo zdravnikov Slovenije

Slovenian Society of Doctors for the Environment

dr. Dušanka Vučkovič Brajovič, predsednica

Celovška cesta 106, 1000 Ljubljana

(386-1) 505-7163

(386-1) 515-1975

Fokus društvo za sonaraven razvoj

Lidija Zivcic Barbara Kvac

info@focus-ngo.org

Cesta na Roglo 17c, 3214 Zreče

(386-3) 5760 221

041 291 091

Gaja, Združenje za uravnotežen razvoj družbe

Gaja - Association for Sustainable Development

Albin Keuc,

albin.keuc@k2.net

Vrablova 8, 2000 Maribor

(386-1) 507-2468

(386-1) 507-2468

www.kamen.si/mkm

www.ljudmila.org/gaja

www.ljudmila.org/svarun

Gorenjsko Ekološko Združenje

Vojko Bernard

gez.slo@volja.net

Prešernova 26, 4270 Jesenice

051 311 450

Inštitut za celostni razvoj in okolje

Institute for Integral Development and Environment

mag. Marta Vahtar, predsednica

marta.vahtar@guest.arnes.si

Savska 5, 1230 Domžale

(386-1) 722-5210

(386-1) 722-5215

(386-41) 731-328

Inštitut za ekologijo

Institute of Ecology

dr. Andrej A. Lukšič, direktor

andrej.luksic@guest.arnes.si

Savska 12, 1000 Ljubljana

(386-1) 437-0312

Inštitut za pravo okolja

Borut Šantej

borut.santej@guest.arnes.si

Rožna dolina cesta IV/2, 1000 Ljubljana

(386-1) 257-3148

Inštitut za trajnostni razvoj

Institute for Sustainable Development

Anamarija Slabe, tehnična direktorica

anamarija.slabe@itr.si

Metelkova cesta 6, 1000 Ljubljana

(386-1) 434-3772

(386-1) 439-7105

(386-41) 725-991

Krog slovenskih okoljevarstvenikov in kulturnih delavcev

Slovenian Environmentalists Circle

Nevenka N. Strlekar, predsednica

crexcrex@angelfire.com

Prule 25, 1000 Ljubljana

(386-1) 252-6770

(386-41) 924-459

Ljubljansko geografsko društvo

mag. Ales A. Smrekar, predsednik

ales.smrekar@zrc-sazu.si

Trg francoske revolucije 7, (Aškerčeva cesta 2) , 1000 Ljubljana

(386-1) 200-2730

(386-1) 200-2730

Mariborsko ekološko združenje

Metelkova 63, 2000 Maribor

(386-2) 300-1790

Mednarodni center za trajnostni razvoj

International Center for Sustainable Development

Dr. Aleksander Zidanšek, direktor

icsd@ijs.si

Jamova 39, 1000 Ljubljana

(386-1) 477-3466

(386-1) 426-3269

Pomurski ekološki center Murska Sobota

Pomurje Ecological Centre Murska Sobota

Milan Bogataj, direktor

milan.bogataj@siol.net

Trg zmage 8

(386-2) 514-1862, 
(386-2) 514-1848

(386-2) 514 1848

Pravno-informacijski center nevladnih organizacij

Legal Information Centre of NGOs

Primož Šporar, predsednik

pic@pic.si

Povšetova 37

(386-1) 540-1914

(386-1) 540-1913

(386-31) 684-182

www.pic.si

Regijsko društvo ekološkega gibanja Ivančna Gorica

Regional Society of the Ecological Movement

Franc Hegler, predsednik

Malo hudo 23, 1295 Ivančna Gorica

(386-1) 787-7040

SEG Inštitut za klimatske spremembe

SEM Institute for Climate Change

dr. Timi Ečimovič, predsednik

timi.ecimovic@siol.net

Korte 124, 6310 Izola

(386-5) 642-1360

(386-1) 834-1325

www.institut-climatechange.si

Slovenski E-forum, Društvo za energetsko ekonomiko in ekologijo

Slovenian E-forum, Society for Energy Economics and Environment

dr. Andrej Lukšič, predsednik

andrej.klemenc@guest.arnes.si

Dimičeva 12, 1000 Ljubljana

(386-1) 280-8223

(386-1) 280-8223

www.ljudmila.org/sef

Slovensko društvo za varstvo okolja

Slovene Association for the Protection of the Environment

Karl Jaeger, predsednik

safeorg_info@yahoo.co.uk

P.P. 138, 2001 Maribor

(386-031) 631-692

http://safe.slo.net

Slovensko združenje rimskega kluba

Slovenian Association of Roman Club

Prof. dr. Robert Blinc, predsednik

sacr@ijs.si

Jamova 39, 1000 Ljubljana

(386-1) 477-3466

(386-1) 426-3269

Študentsko združenje OIKOS Ljubljana, Mednarodna študentska organizacija za sonaravno ekonomijo in menedžment

OIKOS International, Student organisation for Sustainable Economics and Management

Gregor Pečnik, predsednik

oikos.ljubljana@email.si

Dergomaška 15, 1000 Ljubljana

(386-1) 529-2531

(386-41) 443-518

www.oikosinternational.org/local/ljubljana.htm

Turistična zveza Slovenije

Tourist Association of Slovenia

Alojz Šoster, generalni sekretar

tzs@siol.net

Miklošičeva 38, 1000 Ljubljana

(386-1) 432-0409

(386-1) 433-2338

(386-41) 650-309

www.turisticna-zveza.si

UMANOTERA, Slovenska fundacija za trajnostni razvoj

UMANOTERA, The Slovenian Foundation for Sustainable Development

Erika Oblak, direktorica

erika@umanotera.org

Resljeva 20, 1000 Ljubljana

(386-1) 439-7100

(386-1) 439-7105

www.umanotera.org

Ustanova fundacija za trajnostni razvoj Slovenije

Foundation for Sustainable Development of Slovenia

Dr. Denis Arčon, direktor

Jamova 39, 1000 Ljubljana

(386-1) 477-3466

(386-1) 426-3269

Združenje seniorjev Slovenije

Slovenian Association of Seniors

dr, Miran Mejak, predsednik

zdruzenje.seniorjev@siol.net

Vošnjakova 1, 1000 Ljubljana

(386-1) 434-7396

(386-1) 434-7397

Zveza društev za varstvo okolja v Sloveniji

Environmental Protection Alliance of Slovenia

dr. Dušan Mlinšek, predsednik

Večna pot 2, 1000 Ljubljana

(386-1) 257 14 07

(386-1) 257 14 07

Zveza ekoloških gibanj Slovenije - ZEG

Slovenian Ecological Movement

Karel Lipič, Secretary General

zeglj@volja.net

Kardeljeva Ploščad 1, 1000 Ljubljana

01 568 21 70

070 455 500

Zveza geografskih društev Slovenije

Geographers Alliance of Slovenia

dr. Milan Orožen Adamič, predsednik

damir.josipovic@uni-lj.si;

irma.potocnik@ff.uni-lj.si

milan@zrc-sazu.si

Aškerčeva cesta 2, 1000 Ljubljana

(386-1) 241-1248, 
(386-1) 200-2716

(386-1) 200-2734

http://www.zrc-sazu.si/zgds

Zveza potrošnikov Slovenije

Slovenian Consumers' Association

Breda Kutin, predsednica

zps@zps-zveza.si

Frankopanska 5, 1000 Ljubljana

(386-1) 474-0600

(386-1) 433-3371

www.zps-zveza.si

Zveza prijateljev mladine Slovenije

Miklošičeva 16/II, 1000 Ljubljana

(386-1) 232-3353

(386-1) 231-1658

Zveza strojnih inženirjev in tehnikov Slovenije

Mechanical Engineers and Technicians Alliance of Slovenia

Branko Markun, predsednik

zveza.sits@guest.arnes.si

Karlovška 3, 1000 Ljubljana

(386-1) 425-4757, 
(386-1) 421-5380

(386-1) 426-1042

http://www2.arnes.si/~ljzsits

Ljubljanska kolesarska mreža
Društvo za vzpodbujanje kolesarjenja in trajnostnega prometa 
Cesta v Rožno dolino 18e, 1000 Ljubljana 
Phone: 031 353 764,

e-mail: lkm@mail.ljudmila.org

## Chamber of commerce

Chamber of commerce, Traffic association

Dimičeva 13, 1504 Ljubljana

director: Robert Sever,

Phone: 01/5898 231, 5898-232, 5898-360
Faks: 01/5898 100, 01/23-29-271
e-mail: zpz@gzs.si

Chamber of commerce, Commerce, Enterprise

Dimičeva 13, 1504 Ljubljana

director: mag. Vida Kožar

Phone:+386 1 5898312

Fax:+386 1 5898317

e-mail: ptz@gzs.si

## Other institutions

Traffic Technical Institute

University of Ljubljana
Faculty of Civil and Geodetic engineering
Jamova 2, 1000 Ljubljana
Slovenia

Head of Institute   : Marijan Žura, Ph.D. C.E.

Phone: + 386 (0)1 4768500 Faculty

Phone: + 386 (0)1 4768571 Secretary

Phone: + 386 (0)1 4768568 Head of Institute

Fax:+ 386 (0)1 4250692

E-mail: info-pti@fgg.uni-lj.si

http://www.pti.fgg.uni-lj.si/

OMEGA CONSULT project management, d.o.o.

Gregorčičeva 7, 1000 Ljubljana,

Phone:+386-1-2000 170,

Fax:+386-1-2000 184,

omega.consult@omegaconsult.si

http://www.omegaconsult.si/

Podjetje Viator & Vektor Logistika, d. o. o.

Director: Bojan Novak

Dolenjska cesta 244, 1000 Ljubljana, Slovenija

Phone: +386 (0)1 420 30 00

Fax: +386 (0)1 420 30 10

Splet: www.viator-vektor.com

info@viator-vektor.com

## Other organisations

Zveda delovnih invalidov Slovenije

ZDIS

Dunajska 101, 1000 Ljubljana

Phone: (01) 534-35-08, 566-31-35

Fax: (01) 566-14-60
e-pošta: zdis@siol.net,

http://www.zdis.si/

Slovenian Student Union
Dunajska 51, 1000 Ljubljana

Phone: +386 1 28 06 800
Fax: + 386 1 28 06 807

info@studentska-org.si

http://www.studentska-org.si/

Slovene Student Union (SSU) is a dedicated organisation encompassing all Slovenian students and aiming to meet the interests of more than 100.000 students of Slovenian faculties, academies, professional and vocational colleges as well as foreign institutions of higher education. Its history began with the 1994 Students Association Act, but it was only after the passing of the new Student Constitution in November 2002 that the idea to launch a uniform representation of students' interests at the national level became a fully functional reality.
In accordance with the new Student Constitution, the SSU acts as an umbrella organisation comprising student organisations of universities, independent institutions of higher education and vocational colleges, local student organisations and interest-based student associations. Current members of the SSU are the following: Student Organisation of the University of Ljubljana, Student Organisation of the University of Maribor, Student clubs association of Slovenia and Student Organisation of the University of Primorska.

University of Ljubljana

Kongresni trg 12, 1000 Ljubljana

Phone: 01 24 185 00,

Fax: 01 241 86 60,

Rector: Prof. dr. Andreja Kocijančič

tel: +386 1 2418 604;

e-mail: rektor@uni-lj.si

website: http://www.uni-lj.si

GIZ ACS

Dimičeva 9, Slovenia - 1000 Ljubljana
Phone: +386 (0)1 236 17 35

Fax.: +386 (0)1 236 17 33

email: info@acs-giz.si

http://www.acs-giz.si/ang/home.asp

ACS - Automotive Cluster of Slovenia - Business Interest Association

ACS is a business association based on economic interest of its members uniting Slovenian automotive suppliers. Its members' aim is to reinforce the competitiveness and create greater added value. GIZ ACS is the central communication point of the automotive cluster and it is supported by infrastructure. ACS provides support for its members to integrate into the global automotive industry and to improve the range of their products and services. Therefore it accelerates the efficiency of its members by providing adequate research and development and co-operating with expert development and scientific institutions both in Slovenia and abroad.

ACS - Industrial environment and standards

Slovenske železnice, d. o. o.

Kolodvorska 11, 1506 Ljubljana

Phone: 01 29 12 100

info@slo-zeleznice.si

Zveza strojnih inženirjev Slovenije

Karlovška cesta 3, 1000 Ljubljana, Slovenija

Phone: + 386 (0)1 425 47 57

+ 386 (0)1 421 53 80

Fax:	 00386 (0)1 426 10 42

info@zveza-zsis.si

http://www.zveza-zsis.si/

Trgovinska zbornica Slovenije, Sekcija za osebna motorna vozila

Dimičeva 13, 1000 Ljubljana

Phone: (01) 5898 212
Phone: (01) 5898 213
Fax: (01) 5898 219

Section for cars members:

AC INTERCAR d.o.o.	Mercedes Benz, Puch, Smart	Baragova 5

AC KONIM d.o.o.	Mitsubishi	Baragova 5

AC MOBIL d.o.o.	Honda	Baragova 9

AVTO TRIGLAV d.o.o.	Fiat, Alfa Romeo, Lancia, Ferrari, Maserati	Dunajska 122

BMW Vertriebs GmbH - Podružnica Ljubljana	BMW	Šmartinska cesta 140

CHRYSLER JEEP IMPORT d.o.o.	Chrysler, Jeep	Leskovškova 2

CITROEN SLOVENIJA d.o.o.	Citroen	Ul. 15. maja 18

HYUNDAI AVTO TRADE d.o.o.	Hyundai	Brnčičeva 45

INTERSERVICE d.o.o.	Subaru	Leskoškova 11

KIA MOTORS ADRIA GROUP d.d.	KIA, Saab	Leskovškova 2

MMS d.o.o.	Mazda	Šmartinska 152

PEUGEOT SLOVENIJA d.o.o.	Peugeot	Nazorjeva 6

PORSCHE SLOVENIJA d.o.o.	VW, Audi, Seat, Porsche, Škoda	Bravničarjeva 5

RENAULT NISSAN SLOVENIJA d.o.o.	Renault, Nissan	Dunajska 22

SUMMIT AVTO d.o.o. 	Land Rover, Jaguar	Flajšmanova 3

SUMMIT MOTORS d.o.o.	Ford	Flajšmanova 3

SUZUKI ODAR d.o.o.	Suzuki	Stegne 33

TOYOTA ADRIA d.o.o.	Toyota	Brnčičeva 51

http://www.ads-slo.org/

Svet za preventivo in vzgojo v cestnem prometu

Republika Slovenija, Ministrstvo za promet, Direkcija RS za ceste

Trdinova ulica 8, 1000 Ljubljana

Phone: 01/300 91 70

Fax: 01/300 91 71

spv.drsc@gov.si

http://www.vozimo-pametno.si/

Društvo za razvoj prometa

FAGG Maribor, Ulica Veljka Vlahoviča 87, 2000 Maribor

Phone: +386 41 891 030, +386 41 985 523

drustvo.promet@gmail.com

http://www.fg.uni-mb.si/promet/Drustvo/

Turistična Zveza Slovenije

Miklošičeva 38, 1000 Ljubljana

Phone: 01 43 41 670

Fax: 01 43 41 680

tzs@siol.net

http://www.turisticna-zveza.si/

Taksi Ljubljana

Avto Taxi Tima ekspres

Naslov: Cesta Andreja Bitenca 68, 1000 Ljubljana 
Telefon: +386 (0)41 606 716; +386 (0)40 253 669; +386 (0)41 755 539

Avto Taxi Wemicom d.o.o.

Naslov: Zaloška 153, 1000 Ljubljana 
Telefon: + 386 (0)41 752 751

Gea Taxi

Naslov: Šmartinska cesta 28, 1000 Ljubljana 
Telefon: +386 (0)30 333 444, +386 (0)1 433 34 44, +386 (0)1 232 30 62

Halo Taxi

Naslov: Tržaška cesta 2, 1000 Ljubljana 
Telefon: +386 (0)1 518 30 02 
Prikaži na zemljevidu

več

Metro Taxi

Naslov: Litijska cesta 16, 1000 Ljubljana 
Telefon: +386 (0)1 520 91 50, 080 11 90, + 386 (0)41 240

Omega & Co d.o.o. taxi

Naslov: Dunajska cesta 158, 1000 Ljubljana 
Telefon: +386 (0)1 569 27 00

Rent a taxi - Katja Buh s.p.

Naslov: Butajnova 42, 1354 Horjul 
Telefon: + 386 (0)1 754 04 00, 080 88 14

Rumeni taxi

Naslov: Kebetova ulica 40, 1000 Ljubljana 
Telefon: +386 (0)41 731 831, +386 (0)41 731 880

Taxi ABC prevozi

Naslov: Grčarevec 5, 1370 Logatec 
Telefon: +386 (0)41 62 69 04

Taxi Brnik

Naslov: Miklošičeva ulica 1d, 1230 Domžale 
Telefon: +386 (0)1 724 36 30; +386 (0)41 670 216

Taxi društvo Ljubljana

Naslov: Gosposvetska cesta 10, 1000 Ljubljana 
Telefon: +386 (0)1 234 90 00; +386 (0)1 234 90 01 ... -90 05, + 386 (0)31 24 30 00

Taxi Euros

Naslov: Gašperšičeva ulica 9 a, 1000 Ljubljana 
Telefon: +386 (0)1 54 15 800, +386 (0)1 54 15 805, +386 (0)41 445 406

Taxi Intertours

Naslov: Središka ulica 4, 1000 Ljubljana 
Telefon: +386 (0)1 520 97 04, +386 (0)31 311 311

Taxi Laguna

Naslov: Celovška cesta 228, 1000 Ljubljana 
Telefon: 080 11 17; 080 12 33; +386 (0)1 511 23 14; +386 (0)31 492 299

Taxi Lajf

Naslov: Tržaška cesta 2, 1000 Ljubljana 
Telefon: +386 (0)1 42 55 155; +386 (0)41808 808

Taxi Potnik

Naslov: Perčeva ulica 22, 1000 Ljubljana 
Telefon: +386 (0)1 521 27 77; +386 (0)1 544 34 56

Naslov: Tržaška cesta 2, 1000 Ljubljana 
Telefon: 386 (0)1 200 09 90; +386 (0)1 200 09 99; +386 (0)1 422 04 90, +386 (0)41 225 588

Taxi Srečko

Naslov: Ulica Ane Ziherlove 14, 1000 Ljubljana 
Telefon: +386 (0)41 665 303

# Media

(to be prepared on project level)

# Footnotes

Status: Draft, Final, Approved, Submitted

Circulation: PC = Project Coordinator; PM = Project Manager; SC = Site Coordinators; EM = Evaluation Manager; DM = Dissemination Manager; SEM = Site Evaluation Managers; SDM = Site Dissemination Managers; SCo = Scientific Coordinator, P = partners, ML = Measure Leaders

# Text boxes

Final

25 October 2010

Implementation status report on formal agreement on a congestion charging scheme for the Ljubljana region between relevant decision makers from all levels

ELAN Deliverable No. 3.1 – D1

Project acronym:	ELAN

Project full title:	Mobilising citizens for vital cities

Grant Agreement No.: ELAN TREN/FP7TR/218954/”ELAN”

Workpackage:		WP 3

Measure:	M 3.1 LJU Implementation of a sustainable congestion charging scheme in cooperation with actors on national and regional levels

Author:		Andrej Piltaver